# DLA26BZ03-NV012 — Official DSIP Q&A (pulled 2026-07-15)

Source: DSIP topic Q&A, questions submitted 06/04/2026 → 07/08/2026. This is the AUTHORITATIVE government clarification record. Where it conflicts with our one-pager / Phase I outline, THIS WINS. Several answers materially change scope — see DLA-NV012-PHASE-I-OUTLINE.md §Q&A-DELTAS.

## The highest-impact clarifications (proposal-shaping)

- NUMERATOR = DLA WCF revenue/disbursements, NOT obligations, NOT federal-wide. For SFFAS 47 compliance, "DLA business" = DLA Working Capital Fund accruals + actual disbursements, specifically. Obligations "do not directly generate realized vendor revenue." Broader DoD/federal (USASpending/FPDS) = secondary supply-chain layer, "viewed highly favorably" but NOT the core compliance metric. → Directly ties to audit finding NFR FIN-2025-WCF-071.

- DENOMINATOR = consolidated PARENT total gross revenue (from 10-K). Segment-level = optional secondary layer if disclosed. Assess at consolidated-parent level per SFFAS 47.

- THRESHOLD = configurable engine, baseline 10% revenue-concentration (aligned FASB ASC 280-10-50-42) + "going concern" footnote detection (FASB ASC 205-40). Must NOT be hardcoded — analysts adjust 5/10/20% + toggle NLP footnote filters via UI. Point-in-time snapshot.

- PRIVATE / FOREIGN vendors are IN SCOPE for Phase I — cannot defer to Phase II. Must demonstrate a feasible workflow: web-harvest/scrape corporate sites for audited statements, PDF/OCR parsing, or commercial DBs (D&B, Experian, private-market). Then confidence score + SAM.gov fallback for gaps.

- DATA = de-identified synthetic flat-files (CSV/JSON/Excel) mirroring EBS master tables, provided to Phase I awardees AFTER an NDA/Data Use Agreement (request form: https://forms.osi.apps.mil/r/vLpqrz561L ). Marked CUI//SP-PROPIN + CUI//SP-PRVCY. Includes resolved CAGE/DUNS/EIN (some masked). No live EBS API / sandbox in Phase I — offeror-hosted only. Entity-resolution across de-identified internal ↔ real public filings is a CORE Phase I demo.

- PHASE I ENVIRONMENT = offeror-hosted, CUI-compliant. FedRAMP Moderate (or equiv) is acceptable for Phase I (IL-4/High also fine, not required). IL-5 is a PHASE II production constraint only. Must comply with NIST SP 800-171 R2 + DFARS 252.204-7012; CMMC Level 2 self-attestation is a condition of AWARD (not required in the proposal volume, but include a brief "Cybersecurity & Compliance" statement confirming active CMMC L2 self-attestation + active SPRS score + active SSP, no critical POA&Ms). Formal SPRS/SSP verification happens pre-award.

- MATERIALITY = GAO FAM §230 + §1001 five-step materiality cascade from DLA WCF Total Gross Cost down to a WCF materiality threshold. Proposers must propose how risk-scoring maps findings to this.

- RISK DIMENSIONS beyond cost-reimb vs fixed-price: weight by contract type × active contract-financing flags (advance / progress payment indicators) — they raise DLA's financial exposure. (FAR contract-type sections recommended as the basis.)

- SYSTEM ROLE = decision-support w/ Human-in-the-Loop, NOT a determiner. Automate screening, risk-scoring, entity resolution, RAG footnote text-mining → present flagged "recommendations" + side-by-side evidence workspace + HITL analyst controls. Final SFFAS-47 disclosure / consolidation determinations stay with DLA/DoW financial-management personnel (policy/legal decision).

- AUDIT EVIDENCE = self-contained, EXPORTABLE, independently re-computable OUTSIDE the tool. Every finding: visible audit trail, exact source data + as-of snapshot, calculation basis + logic, signed record of which configurable threshold + data snapshot produced each determination (so a prior-FY SFFAS-47 disclosure can be re-derived exactly in a later audit). Confidence/reliability index must be a mathematically reproducible calculation, not just a qualitative flag.

- OWNER = DLA Finance (J8) primary system owner; **dual-view adjudication J8 (audit disclosure)

  - J7 (supply-chain risk)**. Trigger = drive to a clean, unqualified audit opinion. DLA has NO current automated related-party / SFFAS-47 tool (manual, ad-hoc).

- TRL preference 7/8 — commercially mature / dual-use, customization+integration over greenfield (greenfield not prohibited, fully evaluated, but strong COTS/dual-use preference).

- PHASE II target env = government-hosted GCP tenant at IL-5, integrating EBS (master tables + GL views; exact system CUI). No outbound public internet in IL-5 — SEC EDGAR/SAM.gov ingestion must route via DLA J6 secure web/API proxies. ATO takes 12–18 months — factor into Phase II transition schedule.

- SOURCES for Phase I = EBS (provided) + SEC EDGAR + SAM.gov (the core). USASpending/FPDS = less critical (aggregated/historical), secondary only. DIBBS out of scope (already duplicated in EBS). No DCAA/DCMA needed in Phase I. Additional sources allowed but prioritize the core three.

- OUTPUT = interactive dashboard (primary) for analyst/leadership actionable insight; PDFs / flat-file exports evaluated during Phase I. Workflow = large-scale batch upload at reporting intervals + point-in-time maintenance queries.

- GOLDEN DATASET = seeded by DLA sample data + SAM.gov + SEC EDGAR into an end-to-end multi-source reference baseline; large enough vendor cohort to prove flagging + edge cases (formatting gaps); outputs must show absolute explainability. NOT required to be pre-built by offeror in Phase I — prove feasibility + how; EBS access to build it comes after Phase I award.

- Procedures/SOPs = OUT of scope (government-led workstream). Phase I proves the tool + models the underlying logic/methodology, but does NOT build DLA's formal SOPs.

- Oral presentation may be requested for highly acceptable proposals; team composition = offeror's discretion. Volume 2 Technical = 20-page limit. Eval = individual technical merit (not weighted/ranked against others); technical approach is the assessment basis.

## Logistics

- NDA/Data Use request form: https://forms.osi.apps.mil/r/vLpqrz561L (POC noted: Matthew Borsinger)

- SFFAS 47 handbook (cited by DLA): https://files.fasab.gov/pdffiles/handbook_sffas_47.pdf

- Audit finding driving it: NFR FIN-2025-WCF-071

- Deadline: 07/22/2026