# DLA26BZ03-NV012 — Phase I Technical Outline (working draft)

Topic: AI-Powered Tool for Automated Evaluation of Vendor Economic Dependency (DLA) Solicitation: DoW SBIR 2026 BAA, Release 3 · Closes 07/22/2026 Phase I: $100,000 / 12 months · Phase II: $1,000,000 / 24 months Applicant: GovCon Edu (for-profit SBC) · Product base: Mindy TPOCs: Shea McCullough · Corey Cook · Matthew Borsinger (DLA) Status: DRAFT outline — updated 2026-07-15 to reconcile with the official DSIP Q&A (DLA-NV012-OFFICIAL-QA.md). NOT the submission; maps to the mandatory DSIP template.

Honesty rule for this whole doc (revised per Q&A): Mindy's native strength is the entity resolution + multi-source data joins + provenance and computing federal spend per vendor at scale (verified: federal $/vendor by UEI is live — McKesson $84B, Pfizer $28B). PER THE OFFICIAL Q&A, the federal-$ figure is the SECONDARY reliance layer — the compliance numerator is DLA WCF revenue/disbursements from EBS, which we compute on DLA's post-NDA sample using that same proven machinery. Claim what's built (the plumbing, the scale, the provenance) as feasibility; describe the WCF numerator + private-vendor + SFFAS-47 pieces as demonstrated feasibility, SME-anchored. Never claim the WCF numerator or audit-standard expertise are live today.

## 0. How this maps to the required Phase I work-plan format

(Per AFWERX Open Topic Phase I FAQ — same work-plan structure applies: Scope · Task Outline · Deliverables · Kickoff ≤30 days · Preliminary + Final report w/ SF298 & DD882. Content must sit on the template's designated pages.)

| Template element | Filled by |
| --- | --- |
| Scope | §1 below |
| Task Outline | §3 (Tasks 1–7) |
| Deliverables | §4 |
| Kickoff (≤30 days) | Task 1 |
| Cost Volume | separate volume — $100K breakdown (§6 open items) |
| Volume 2 (technical, 20-page limit) | §1–5 + Cybersecurity & Compliance statement (CMMC L2 self-attest + SPRS) |
| Volume 5 (supporting) | data dictionary, golden-dataset spec, architecture diagram |

## 1. SCOPE (the feasibility question)

Can an AI-driven, controls-backed decision-support tool automatically and auditably quantify a DLA vendor's economic dependency on DLA — and surface potential related-party indicators per SFFAS 47 — by resolving a vendor universe from DLA's own EBS transaction data, joining it to public and alternative vendor financials, and producing an independently re-computable evidence package, at a scale that replaces DLA J8's current manual, ad-hoc process?

Phase I proves the concept end-to-end on DLA's de-identified sample EBS extract and demonstrates the feasibility of each step (it does NOT build the production system — that's Phase II, and it does NOT make the final disclosure determinations — those stay with DLA J8/DoW per SFFAS 47). It delivers a proof-of-concept tool + demonstrates a golden-dataset methodology + a Phase II plan. The topic and Q&A explicitly require: resolve a vendor universe from sample EBS contract data, retrieve financials from SEC EDGAR + SAM.gov (and alternative sources for private/foreign vendors), apply a configurable economic-dependency criterion, produce auditable, independently re-computable results, and plan Phase II.

Core metric (per the official Q&A — this is the compliance definition): economic_dependency_% = (vendor's DLA Working Capital Fund revenue/disbursements) ÷ (vendor's total consolidated gross revenue)

- Numerator = DLA WCF revenue/disbursements (accruals + actual disbursements), computed from the de-identified EBS transaction sample DLA provides — NOT obligations (Q&A: obligations don't generate realized vendor revenue) and NOT federal-wide. This is the SFFAS-47 compliance numerator that directly supports audit finding NFR FIN-2025-WCF-071.

- Denominator = total consolidated PARENT gross revenue, from SEC EDGAR 10-K (XBRL) for public filers; for private/foreign vendors (in scope for Phase I, not deferred) from alternative public sources — web-harvested audited statements, PDF/OCR of financial sheets, or commercial DBs (D&B/ Experian) — with a confidence score and SAM.gov fallback for coverage gaps. Segment-level revenue captured as an optional secondary layer where disclosed.

- Configurable trigger (not hardcoded): baseline 10% revenue-concentration (FASB ASC 280-10-50-42) + going-concern footnote detection (FASB ASC 205-40), analyst-adjustable (5/10/20%) via a Configurable Policy Engine; point-in-time snapshot.

- Secondary layer (favorably viewed): aggregate federal reliance (USASpending/FPDS) for J7 supply-chain concentration — this is where Mindy's native federal-$-by-UEI engine plugs in.

- Related-party indicators: dependency above the configured trigger + corroborating signals (contract-type + contract-financing flags — advance/progress payments, per Q&A — concentration, ownership/affiliate links), mapped to the GAO FAM §230/§1001 materiality cascade from DLA WCF Total Gross Cost. Findings are flagged recommendations for a Human-in-the-Loop analyst, not determinations.

## 2. TECHNICAL APPROACH (what we build in Phase I)

A proof-of-concept, decision-support pipeline — six stages, each grounded in an existing Mindy capability (entity resolution, provenance, federal-award data) + the named sources, wrapped in the Human-in-the-Loop + audit-evidence framing the Q&A requires:

- Entity resolution across schemas — from the de-identified EBS sample, resolve the distinct vendor universe and normalize/clean/join across index keys (CAGE / DUNS / EIN / UEI) to real public filings. The Q&A names this as a core Phase I demo (the sample is de-identified and won't align line-by-line, so robust fuzzy/index-key resolution is the point). Mindy's award-detail spine already keys on these identifiers.

- WCF-dependency numerator — aggregate each vendor's DLA Working Capital Fund revenue/ disbursements (accruals + actual disbursements) from the EBS transaction sample, by parent vendor. (Demonstrates the exact SFFAS-47 compliance numerator — not obligations.) Mindy's federal-$-by-UEI engine computes the secondary federal-wide reliance layer in parallel (J7 supply-chain view).

- Public-financial denominator (public filers) — automated SEC EDGAR retrieval of total consolidated parent revenue (XBRL Revenues/RevenueFromContractWithCustomer); RAG/NLP mine of the 10-K for related-party disclosures, revenue-concentration language, and going-concern footnotes.

- Private / foreign vendor denominator (in scope for Phase I) — demonstrate a feasible workflow to estimate gross revenue where no SEC filing exists: automated web-harvest of published audited statements, PDF parsing/OCR of financial sheets, and/or commercial DBs (D&B/Experian). Attach a reproducible confidence / data-reliability index (a re-derivable calculation, not a qualitative flag) and fall back to SAM.gov business-size/revenue representations, flagging coverage gaps.

- Configurable Policy Engine + risk scoring — compute dependency %; apply a configurable trigger (10% baseline per FASB ASC 280-10-50-42 + going-concern per ASC 205-40; analyst-adjustable 5/10/20% + NLP footnote toggles via UI). Weight risk by contract type × contract-financing flags (advance/progress payments) and concentration; map findings to the GAO FAM §230/§1001 materiality cascade from DLA WCF Total Gross Cost. Output flagged recommendations, not determinations.

- Audit-ready evidence package + HITL workspace — for each finding, emit a self-contained, exportable, independently re-computable record: exact source data + as-of snapshot, calculation basis + logic, and a signed record of which configurable threshold + data snapshot produced it (so a prior-FY SFFAS-47 disclosure re-derives exactly in a later audit, outside the live tool). Present in a side-by-side inspection dashboard with Human-in-the-Loop analyst controls; DLA J8/J7 adjudicate.

AI/NLP role (scoped honestly): NLP/RAG handles entity-name normalization, 10-K/audited-statement text-mining (related-party, revenue-concentration, going-concern), and OCR of private financials; the dependency calc and confidence index are deterministic, re-derivable math — auditable on purpose, never a black box, because the topic demands "absolute explainability and transparency" for financial auditors. The system's role is to automate the labor-intensive screening/scoring/evidence-generation and present recommendations; final SFFAS-47 disclosure and consolidation calls remain DLA's (a policy/legal decision, per the Q&A).

## 3. TASK OUTLINE (the 12-month plan)

| # | Task | Months | Output |
| --- | --- | --- | --- |
| 1 | Kickoff + NDA'd data intake (≤30 days). Meet DLA J8/J7 TPOCs; execute NDA/Data Use; ingest the de-identified EBS sample; confirm the WCF-numerator definition, configurable-trigger policy, GAO-FAM materiality basis, and golden-dataset scope. | 0–1 | Kickoff memo; CUI-compliant intake; agreed criterion + scope |
| 2 | Entity resolution + WCF numerator — resolve the vendor universe from EBS; normalize/join across CAGE/DUNS/EIN/UEI to public filings; compute DLA WCF revenue/disbursements per parent vendor. (Mindy federal-wide layer computed in parallel = secondary J7 view.) | 1–3 | Resolved vendor table w/ WCF numerator (+ secondary federal layer) |
| 3 | Public-filer financials — automated SEC EDGAR retrieval (XBRL consolidated-parent revenue); RAG/NLP mine of 10-K for related-party, concentration, and going-concern language. | 3–5 | Public-financials table + footnote-signal extraction |
| 4 | Private/foreign vendor feasibility — demonstrate web-harvest / PDF-OCR / commercial-DB (D&B) workflow to estimate gross revenue; reproducible confidence index; SAM.gov fallback + gap flags. | 3–6 | Private-vendor pipeline demo + coverage/confidence report |
| 5 | Configurable Policy Engine + evidence package — dependency %; adjustable trigger (10% + going-concern) w/ analyst UI; contract-type × financing-flag risk; GAO-FAM materiality mapping; exportable, re-computable audit evidence + HITL dashboard. | 5–9 | Scored recommendations + independently re-derivable evidence packages |
| 6 | Golden-dataset methodology + validation — assemble the labeled multi-source reference set (EBS + SAM.gov + EDGAR); measure flag accuracy + edge-case handling; validate explainability. | 8–10 | Golden-dataset methodology + accuracy metrics |
| 7 | Phase II plan + final report — IL-5/GCP architecture w/ J6 proxy ingestion, EBS integration, ATO 12–18mo schedule; SF298 + DD882. | 10–12 | Final report; Phase II transition plan |

(Tasks overlap; the bar/Gantt goes in Volume 2.)

## 4. DELIVERABLES (what DLA gets)

- Proof-of-concept tool — runs the pipeline on the EBS sample end to end, incl. a Configurable Policy Engine (adjustable trigger + NLP footnote toggles) and a Human-in-the-Loop dashboard with side-by-side evidence inspection.

- Private/foreign-vendor feasibility demo — the web-harvest/OCR/commercial-DB workflow + confidence index + SAM.gov fallback (a core Phase I requirement, not deferred).

- Exportable audit-evidence packages — self-contained, independently re-computable records per finding (source data + as-of snapshot + logic + signed threshold/data record).

- Golden-dataset methodology — the labeled multi-source reference set + accuracy/edge-case metrics.

- Preliminary report (~month 5–6) + Final report with SF298 & DD882.

- SFFAS-47 compliance memo — how the criterion, GAO-FAM materiality mapping + evidence trail map to the standard (SME-authored).

- Phase II plan — IL-5/GCP prototype design (J6 proxy ingestion, EBS integration, 12–18mo ATO schedule).

## 5. WHY US (feasibility credibility — grounded, no overclaim)

- The hard plumbing already exists. Mindy runs production entity resolution + multi-source joins across 317K contractors keyed on CAGE/UEI, with a denominator pipeline (public-financial retrieval) and provenance on every figure — exactly the entity-resolution, data-join, and "auditable, traceable" spine this topic's numerator/denominator both ride on. The vendor-resolution and public-financial-join risk is retired, not researched.

- We already compute federal spend per vendor at scale — which is precisely the secondary, favorably-viewed federal-wide reliance layer (J7 supply-chain view). We map DLA's WCF-specific numerator onto the same proven aggregation-by-parent-vendor machinery, using the EBS sample.

- Provenance + explainability are built in, not bolted on — every number carries source + as-of date, and our calcs are deterministic/re-derivable, matching the "absolute explainability" and independently re-computable evidence the Q&A demands for auditors.

- Mature, dual-use, TRL-7/8 COTS — Mindy is a commercially viable platform (DLA's stated preference: customize+integrate a mature dual-use tool over greenfield), reducing transition timeline and cost.

- SEC EDGAR + SAM.gov are our core sources — the exact ones the topic and Q&A name.

- The accounting/SFFAS-47 compliance framing is covered by a named SME, not hand-waved (see Team) — Mindy brings the data engine + evidence discipline; the SME anchors the standard, materiality cascade, and related-party criterion.

- Honest scope line: we do NOT claim the WCF-disbursement numerator is live today — it runs on DLA's post-NDA EBS sample. What we claim is that every capability that makes computing it feasible (entity resolution, aggregation by parent, denominator retrieval, provenance, private-vendor fallback) is already built and demoable, so Phase I is integration + validation, not invention.

## 6. OPEN ITEMS before submission (the real gating work — owner: Eric)

- Secure the SFFAS-47 / federal-accounting SME (teammate or consultant) — THE make-or-break. Without credible audit-standard expertise, the proposal reads as a data tool that doesn't understand the compliance core. Decide: subcontractor, advisor, or STTR research-institution route.

- Confirm US-person team for ITAR — disclose any foreign nationals + their SOW tasks. If Mindy has FN devs, scope them off this effort or document per §3.5.

- CMMC Level 2 (Self) attestation — confirm our stack/practices credibly self-assess to L2.

- Registration: SBC ID (sbir.gov) + DSIP account (already logged in) under GovCon Edu.

- Pull the mandatory proposal template from the DSIP topic page (Download Topic Details) and map §1–5 onto its designated pages — off-template = auto-reject.

- Cost Volume — $100K across 12 months (labor: data eng + SME hours; SEC/EDGAR integration; report production). No example budget given — build from the task hours.

- Optional: a Letter of Support is not required but is a positive signal — our warm DISA / DoD partnership contacts are DLA-adjacent.

## 7. The honest risk register (so we go in clear-eyed)

| Risk | Reality | Mitigation |
| --- | --- | --- |
| SFFAS-47 expertise gap | Real — Mindy is market-intel, not audit | Named accounting SME (open item #1) — STILL the make-or-break gate |
| WCF numerator needs EBS data we don't hold pre-award | Real — the compliance numerator runs on DLA's post-NDA sample | Feasibility proposal describes the method on their EBS schema; every enabling capability (resolution, aggregation, provenance) is already built → integration, not invention |
| Private/foreign vendors have no public 10-K | Real — and Q&A says this is IN SCOPE for Phase I, not deferrable | Phase I DEMONSTRATES the private-vendor workflow (web-harvest/OCR/D&B) + confidence index + SAM.gov fallback (Task 4) — do NOT scope it out |
| Secure-environment / CMMC | Real for production | Phase I = offeror-hosted CUI-compliant, FedRAMP Moderate acceptable; IL-5 is Phase II. CMMC L2 self-attest + SPRS score stated in Vol-2 cyber paragraph |
| ITAR / foreign nationals | Real constraint | US-person team; disclose per §3.5 |
| "The AI decides" objection | Auditors distrust black-box determinations | Framed as HITL decision-support: tool recommends, DLA J8/J7 adjudicate; calcs deterministic + re-computable |
| "Just a data tool" perception | Risk if pitched as Mindy-as-is | Reframe: SFFAS-47 economic-dependency screening + audit-evidence system, SME-anchored, tied to finding NFR FIN-2025-WCF-071 |

## 8. Partners: who we DO and DON'T need (decided June 18)

ONLY partner needed for Phase I = the SFFAS-47 SME (§6 open item #1). That's the whole gap.

No IT / dev / cyber partner for Phase I — and adding one would HURT:

- The AI/data pipeline (vendor universe → EDGAR pull → dependency calc → golden dataset) IS Mindy — our own engineering. An IT partner here signals "we can't build our own product." Don't.

- CMMC Level 2 is SELF-attestation for Phase I — no third-party auditor/partner required; we attest our own practices.

- "Secure government environment + DLA tech-stack integration" is explicitly a Phase II deliverable (12+ mo out) — cross that with the Phase I award in hand, and even then it's likely a GovCloud/IL hosting vendor relationship, not a proposal teammate.

- Keep the story clean: we build the tech (Mindy), the SME brings the SFFAS-47 standard. Two partners muddies it; a third party makes us look like an integrator, not a product company.

- Only IT-adjacent gut-check: are our core devs US persons? (ITAR.) If a foreign national touches Mindy's core, scope them off this effort or document per §3.5 — a STAFFING question, not a partner question.

Draft June 16, 2026 (partners note added June 18). Grounded in the live DSIP topic text + verified Mindy capability (federal $/vendor by UEI is native). The proposal's strength = our data engine + provenance; its gating dependency = a real SFFAS-47/accounting SME. Decide go/no-go before 07/22/2026.

## Q&A-DELTAS — where the official DSIP Q&A (pulled 2026-07-15) CHANGES this outline

Full Q&A: DLA-NV012-OFFICIAL-QA.md. These are the answers straight from J8, so they override the draft above. MUST be reconciled into the submission before 07/22.

🔴 1. NUMERATOR IS WRONG in §1/§2/§5. The core compliance numerator is DLA Working Capital Fund revenue/disbursements (accruals + actual disbursements), NOT obligations. Q&A: "obligations do not directly generate realized vendor revenue." Mindy's native federal-obligated-$-by-UEI is explicitly the SECONDARY supply-chain layer ("viewed highly favorably"), not the compliance metric. Reframe: the WCF-disbursement numerator is computed from the de-identified EBS sample data DLA provides post-NDA; Mindy brings the entity-resolution spine, the denominator pipeline, provenance, and the secondary federal-wide layer. Ties to audit finding NFR FIN-2025-WCF-071. Do NOT lead "Why Us" with the obligation engine as if it's the answer — it's the adjacent proof + the plumbing.

🔴 2. PRIVATE/FOREIGN VENDORS CAN'T BE DEFERRED. §1 stage 3, §7 risk row, and the one-pager all scope private vendors to "gap/manual review, Phase II adds D&B." Q&A: proving private/foreign feasibility is a CORE Phase I requirement — must demo a real workflow (web-harvest audited statements, PDF/OCR, or D&B/Experian) + confidence score + SAM.gov fallback. Rewrite stage 3 + Task 3 to include the private-vendor pipeline, not defer it.

🟠 3. CONFIGURABLE POLICY ENGINE (mandatory, not "SME-defined criterion"). Baseline 10% revenue-concentration (FASB ASC 280-10-50-42) + going-concern footnote detection (FASB ASC 205-40), analyst-adjustable 5/10/20% + NLP footnote toggles via UI. Point-in-time snapshot. Add to §2/Task 4.

🟠 4. HUMAN-IN-THE-LOOP DECISION-SUPPORT framing (required). Tool screens/scores/generates evidence

- side-by-side inspection workspace + HITL controls → presents "recommendations." DLA/DoW makes final SFFAS-47 disclosure/consolidation calls. Say this explicitly (de-risks "the AI decides" objection).

🟠 5. NAMED REQUIREMENTS to address: (a) GAO FAM §230 + §1001 materiality cascade from WCF Total Gross Cost → WCF threshold — propose how scoring maps to it. (b) Contract-financing flags (advance/ progress payments) weight risk alongside contract type. (c) Consolidated-parent denominator (segment = optional secondary). Add these to §2/§4.

🟠 6. AUDIT EVIDENCE = exportable + independently re-computable OUTSIDE the tool. Signed record of which threshold + data snapshot produced each finding, so a prior-FY disclosure re-derives exactly. Confidence index must be a reproducible calculation, not a qualitative flag. Strengthen §2 stage 4.

🟡 7. CMMC/ENV detail (§6, §7, §8 mostly right — refine): Phase I env = offeror-hosted CUI-compliant, FedRAMP Moderate acceptable (IL-5 is Phase II only). Keep CMMC L2 self-attest as the story — Q&A CONFIRMS §8's "no cyber partner needed." ADD to Vol-2: a brief "Cybersecurity & Compliance" statement (active CMMC L2 self-attest + active SPRS score per DFARS 7019/7020 + active SSP, no critical POA&Ms). Vol-2 = 20-page limit. Sample EBS data is CUI//SP-PROPIN + CUI//SP-PRVCY under NDA.

🟢 8. STRENGTHENERS now nameable: audit finding NFR FIN-2025-WCF-071; owner J8 (+ J7 dual-view); GAO FAM basis; TRL 7/8 dual-use preference (Mindy = mature COTS, fits perfectly); batch-upload + dashboard UX; sources = EBS + EDGAR + SAM.gov (USASpending secondary, DIBBS out). SFFAS-47 SME (§6 #1) is STILL the make-or-break gate.

⚙️ ACTION before submit: (1) Sign the NDA/Data Use to get the EBS sample — form https://forms.osi.apps.mil/r/vLpqrz561L — the WCF-numerator reframe depends on it. (2) Rewrite §1/§2/§5 numerator. (3) Un-defer private vendors. (4) Add configurable engine + HITL + FAM materiality + financing flags + exportable evidence. (5) Add Vol-2 cyber statement. (6) STILL secure the SME.